🛡️  CHURN SENTINEL

Feature Upgrade & Implementation Guide

Web Data UNLOCKED Hackathon  •  Bright Data  •  May 2026

Prepared for: Internal Development Team

# 0.  Purpose of This Document

This document outlines every new feature that must be added to the Churn Sentinel project before the final submission deadline (May 31, 2026). Each feature is analyzed by: what it does, why it matters, exactly how to implement it in code, its criticality level, the estimated implementation time, and which hackathon prize it unlocks.

Read this document top-to-bottom. Features are ordered from most critical to least. Do not skip a CRITICAL feature — they directly determine whether the project wins or loses.

# 1.  Feature Summary — All Upgrades at a Glance

The table below gives a full overview of all 8 features. Criticality color codes: RED = must-have, AMBER = high value, GREEN = bonus.

| # | Feature Name | Criticality | Prize Unlocked | Est. Time |
| --- | --- | --- | --- | --- |
| 1 | Bright Data MCP Server Integration | 🔴 CRITICAL | Main Track Prize | 2–3 hrs |
| 2 | Scraping Browser for JS-Heavy Sites | 🔴 CRITICAL | Main Track Prize | 2 hrs |
| 3 | Cognee Agent Memory Integration | 🟠 HIGH | $500 Amazon + 1yr | 4–5 hrs |
| 4 | LinkedIn Hiring Signal Detection | 🟠 HIGH | Main Track Prize | 3–4 hrs |
| 5 | TriggerWare.ai Automated Workflows | 🟠 HIGH | $300 Amazon Gift Card | 3–4 hrs |
| 6 | Multi-Source Signal Fusion (G2/Glassdoor) | 🟠 HIGH | Main Track Prize | 3 hrs |
| 7 | Vulnerability Radar Chart (Frontend) | 🟢 MEDIUM | Demo Polish | 2 hrs |
| 8 | ROI Calculator Dashboard Panel | 🟢 MEDIUM | Business Value Score | 1.5 hrs |

# 2.  Feature 1 — Bright Data MCP Server Integration

| Criticality | 🔴 CRITICAL — Do this first. Judges look for MCP Server specifically. |
| --- | --- |
| Prize Impact | Qualifies for Main Track Prize ($700 online). Hackathon page lists MCP Server as the #1 recommended tool for GTM Intelligence track. |
| Est. Time | 2–3 hours |

## 2.1  What It Does

MCP Server is Bright Data's Model Context Protocol server. It lets your AI agent (Gemini) directly connect to the live web through a standardized interface — no custom scraping code needed per-site. Instead of calling SERP API and Web Unlocker separately with raw HTTP requests, your agent uses MCP tools natively in its tool-calling loop. This means it can access LinkedIn, Reddit, Glassdoor, G2, and any public website in one unified call.

## 2.2  Why It Is Critical

- The hackathon judging criteria specifically lists 'demonstrable Bright Data product use'. MCP Server is listed first on every track page.

- Winning projects (CompeteIQ, Agent Atlas, Cortex) all used MCP Server. Projects without it scored lower.

- It replaces your current manual tool_call loop with a cleaner, more powerful architecture — agents become more autonomous and impressive to judges.

- Allows your agent to access sites it currently cannot (LinkedIn, Glassdoor) without writing separate scrapers.

## 2.3  How to Implement It

Step 1 — Update your agent.py API call to include the MCP server config:

# In backend/agent.py — replace your current Gemini call structure

import httpx

MCP_SERVER_CONFIG = {

"type": "url",

"url": "https://mcp.brightdata.com/sse",

"name": "brightdata-mcp",

"headers": {

"Authorization": f"Bearer {BRIGHT_DATA_API_KEY}"

}

}

Step 2 — Add MCP to your Anthropic/AIML API call (if using Claude or compatible model):

response = await httpx.post(

"https://api.aimlapi.com/v1/messages",

headers={

"x-api-key": AIML_API_KEY,

"Content-Type": "application/json"

},

json={

"model": "google/gemini-2.5-flash",

"max_tokens": 4096,

"mcp_servers": [MCP_SERVER_CONFIG],

"messages": conversation_history

}

)

Step 3 — Update your system prompt to instruct the agent to use MCP tools:

SYSTEM_PROMPT = """

You are a GTM intelligence agent. You have access to Bright Data MCP tools.

Use 'bright_data_search' for Google SERP queries.

Use 'bright_data_scrape' for scraping any public webpage.

Use 'bright_data_linkedin' for LinkedIn company/job data.

Always cite which tool returned each signal.

"""

Step 4 — Update your SSE stream to forward MCP tool call events to the frontend:

if block["type"] == "mcp_tool_use":

yield f'data: {json.dumps({"type": "tool_call", "tool": block["name"], "input": block["input"]})}\n\n'

# 3.  Feature 2 — Scraping Browser for JS-Heavy Sites

| Criticality | 🔴 CRITICAL — Your current Web Unlocker fails on G2, Glassdoor, Reddit new UI. |
| --- | --- |
| Prize Impact | Adds a 3rd Bright Data tool to your submission. Judges count tools used — more tools = higher Application of Technology score. |
| Est. Time | 2 hours |

## 3.1  What It Does

Scraping Browser is a full cloud-based Chromium browser controlled via Puppeteer/Playwright API. Unlike Web Unlocker (which fetches raw HTML), Scraping Browser fully renders JavaScript before returning the page. This is essential for sites like G2.com, Glassdoor, Trustpilot, and LinkedIn — all of which load their review content dynamically after initial page load.

## 3.2  Why It Is Critical

- G2.com and Glassdoor are the single most valuable sources for competitor dissatisfaction signals. They are 100% JS-rendered and will return empty content with Web Unlocker alone.

- Adding Scraping Browser increases your Bright Data tool count from 2 to 3, which directly impacts the 'Application of Technology' judging score.

- The signal quality (and therefore your intent scores) will be dramatically more accurate with real review data.

## 3.3  How to Implement It

Add a new function scrape_js_site() in backend/agent.py alongside your existing scrape_url():

async def scrape_js_site(url: str, wait_selector: str = None) -> str:

"""

Use Bright Data Scraping Browser for JS-rendered pages.

Best for: G2.com, Glassdoor, Trustpilot, LinkedIn, Reddit new UI.

"""

payload = {

"zone": os.getenv("BRIGHT_DATA_SB_ZONE", "scraping_browser1"),

"url": url,

"format": "raw",

"render_js": True,

}

if wait_selector:

payload["wait_for_selector"] = wait_selector

async with httpx.AsyncClient(timeout=60) as client:

response = await client.post(

"https://api.brightdata.com/request",

headers={"Authorization": f"Bearer {BRIGHT_DATA_API_KEY}"},

json=payload

)

return response.text

Then add the tool definition to your Gemini tool_config so the agent can choose it automatically:

{

"name": "scrape_js_page",

"description": "Scrape JavaScript-heavy pages like G2, Glassdoor, Trustpilot.",

"parameters": {

"type": "object",

"properties": {

"url": {"type": "string", "description": "Full URL to scrape"},

"wait_for": {"type": "string", "description": "CSS selector to wait for"}

},

"required": ["url"]

}

}

Add this zone name to your .env file:

BRIGHT_DATA_SB_ZONE=scraping_browser1

# 4.  Feature 3 — Cognee Agent Memory Integration

| Criticality | 🟠 HIGH — Unlocks a separate partner prize worth $500 Amazon + 1 year Cognee access ($2,400 value). |
| --- | --- |
| Prize Unlocked | Cognee Challenge Prize: $500 Amazon Gift Card + 1 Year Cognee Team Access (valued at $2,400) |
| Est. Time | 4–5 hours |

## 4.1  What It Does

Cognee adds persistent memory and a knowledge graph to your AI agent. Currently, every time a user runs a scan, the agent starts from zero — it has no knowledge of previous scans, patterns, or historical signals. With Cognee, the agent stores every detected signal in a structured knowledge graph and can query it during new scans. This means it can say things like: 'Acme Corp showed frustration signals 3 weeks ago as well — pattern confirms high churn intent.'

## 4.2  Why It Is High Priority

- Directly unlocks the Cognee partner prize ($500 Amazon + $2,400 in credits) with very little overlap with main track work.

- Makes your agent demonstrably smarter over time — a key differentiator from competitors in the hackathon.

- Judges evaluate 'Originality' — an agent with memory is genuinely novel compared to stateless agents.

## 4.3  How to Implement It

Step 1 — Install Cognee:

pip install cognee

Step 2 — Create a new file backend/memory_manager.py:

import cognee

import os

async def init_memory():

"""Initialize Cognee with your database connection."""

cognee.config.set_llm_api_key(os.getenv('AIML_API_KEY'))

await cognee.prune.prune_system(metadata=True)  # only first run

async def store_signal(signal: dict):

"""Store a detected churn signal in memory."""

memory_text = (

f"Company '{signal['company_name']}' (size: {signal['company_size']}, "

f"industry: {signal['industry']}) shows {signal['intent_score']}/10 "

f"churn intent from competitor '{signal['competitor']}'. "

f"Main pain point: {signal['pain_point']}. Source: {signal['source']}."

)

await cognee.add(memory_text, dataset_name='churn_signals')

await cognee.cognify()

async def recall_similar(company: str, competitor: str) -> str:

"""Query memory for patterns related to this company or competitor."""

results = await cognee.search(

f'companies leaving {competitor} with similar pain points to {company}',

query_type='INSIGHTS'

)

if not results:

return 'No historical patterns found.'

return ' | '.join([r.get('text', '') for r in results[:3]])

Step 3 — Call recall_similar() before scoring each lead in agent.py:

from memory_manager import recall_similar, store_signal

# Inside your signal extraction loop:

memory_context = await recall_similar(company_name, competitor)

# Pass memory_context into your Gemini scoring prompt

scoring_prompt = f'''

Score this lead 1-10 for churn intent.

Company: {company_name}

Historical Memory Context: {memory_context}

Current Signal: {raw_text}

'''

# After scoring, store the signal

await store_signal(extracted_signal)

Step 4 — Add a 'Memory Insights' panel on your dashboard frontend (App.jsx) that shows the historical pattern context alongside each lead card.

# 5.  Feature 4 — LinkedIn Hiring Signal Detection

| Criticality | 🟠 HIGH — Strongest intent signal available. VEINIntel (a top submission) built their entire pitch around this. |
| --- | --- |
| Prize Impact | Adds Web Scraper API as a 4th Bright Data tool. Massively improves signal accuracy and Business Value score. |
| Est. Time | 3–4 hours |

## 5.1  What It Does

This feature searches LinkedIn job postings for companies that are actively hiring for roles that indicate they are switching away from your tracked competitor. For example, if a company is hiring a 'Salesforce Alternative Implementation Specialist' or a 'HubSpot Migration Lead', that is a near-certain signal they are leaving Salesforce. This is the highest-quality intent signal available because it requires budget approval — the company has already committed to switching.

## 5.2  The Logic — How Hiring = Churn Signal

- Company posts 'CRM Implementation' role + mentions competitor by name in 'not required' = actively migrating

- Company posts multiple RevOps roles suddenly = GTM tooling overhaul in progress

- Company posts 'Salesforce Admin' role with 'Salesforce optional' in description = they want to reduce Salesforce dependency

## 5.3  How to Implement It

Add a new function in agent.py using Bright Data's LinkedIn Jobs pre-built scraper (Web Scraper API):

async def detect_hiring_signals(competitor: str) -> list[dict]:

"""

Use Bright Data Web Scraper API to pull LinkedIn job postings

that indicate a company is migrating away from a competitor.

"""

# Trigger the LinkedIn Jobs dataset

trigger_response = await httpx.post(

"https://api.brightdata.com/datasets/v3/trigger",

headers={

"Authorization": f"Bearer {BRIGHT_DATA_API_KEY}",

"Content-Type": "application/json"

},

json={

"dataset_id": "gd_l1viktl72bvl7bjuj0",

'filters': {

"keyword": f"CRM implementation NOT {competitor}",

"location": "United States",

"date_posted": "past_month"

}

}

)

snapshot_id = trigger_response.json()['snapshot_id']

# Poll for results (retry up to 5 times with 10s delay)

for _ in range(5):

await asyncio.sleep(10)

result = await httpx.get(

f"https://api.brightdata.com/datasets/v3/snapshot/{snapshot_id}",

headers={'Authorization': f'Bearer {BRIGHT_DATA_API_KEY}'}

)

if result.json().get('status') == 'ready':

return parse_hiring_signals(result.json()['data'], competitor)

return []

Add a parser that extracts company name, job title, and infers the migration intent score:

def parse_hiring_signals(jobs: list, competitor: str) -> list[dict]:

signals = []

migration_keywords = [

'implementation', 'migration', 'transition', 'alternative',

'replace', 'modernize', 'consolidate'

]

for job in jobs:

description = job.get('description', '').lower()

# Boost score if competitor name appears in 'not required'

comp_in_desc = competitor.lower() in description

has_migration_kw = any(kw in description for kw in migration_keywords)

if has_migration_kw:

signals.append({

'company_name': job.get('company_name'),

'job_title': job.get('title'),

'source': 'LinkedIn Jobs',

'pain_point': 'Active CRM migration hiring',

'intent_score': 9 if comp_in_desc else 7

})

return signals

# 6.  Feature 5 — TriggerWare.ai Automated Workflows

| Criticality | 🟠 HIGH — Dedicated partner prize of $300 Amazon Gift Card + $600/year in tokens. Quick to add. |
| --- | --- |
| Prize Unlocked | 1st Prize: $300 Amazon Gift Card + 5,000 tokens/month for 12 months ($600/year value) |
| Est. Time | 3–4 hours |

## 6.1  What It Does

TriggerWare.ai lets you define event-driven workflows that fire automatically when conditions are met. In Churn Sentinel, the trigger event is: 'a new signal with intent score 8 or higher is detected.' When this happens, TriggerWare automatically sends a Slack message to the sales team, creates a HubSpot deal without requiring manual button click, and logs the event to an audit trail. This transforms your tool from a research dashboard into an active revenue automation system.

## 6.2  The Workflow Design

The complete automated workflow looks like this:

- Signal detected with score >= 8  →  TriggerWare webhook fires

- Action 1: POST Slack message to #high-intent-leads channel with company name + score

- Action 2: Auto-create HubSpot deal with battle card pre-filled in notes

- Action 3: Log to audit trail in PostgreSQL with timestamp and trigger details

- Action 4 (optional): Send email sequence trigger to outreach tool

## 6.3  How to Implement It

Step 1 — Register a TriggerWare workflow via their API:

async def register_triggerware_workflow():

response = await httpx.post(

"https://api.triggerware.ai/v1/workflows",

headers={

"Authorization": f"Bearer {TRIGGERWARE_API_KEY}",

"Content-Type": "application/json"

},

json={

"name": "High Intent Lead Alert",

"trigger": {

"type": "webhook",

"endpoint": "/webhooks/churn-signal"

},

"conditions": [{"field": "intent_score", "operator": ">=", "value": 8}],

"actions": [

{"type": "slack", "channel": "#high-intent-leads", "template": "high_intent_alert"},

{"type": "hubspot_deal", "pipeline": "default", "stage": "qualified"}

]

}

)

return response.json()

Step 2 — In main.py, fire the TriggerWare webhook after each high-scoring signal is saved:

# In your signal saving logic in main.py

if signal.intent_score >= 8:

await httpx.post(

f"{TRIGGERWARE_WEBHOOK_URL}",

json={

"intent_score": signal.intent_score,

"company_name": signal.company_name,

"competitor": signal.competitor,

"pain_point": signal.pain_point,

"source": signal.source

}

)

Step 3 — Add TRIGGERWARE_API_KEY to your .env file:

TRIGGERWARE_API_KEY=your_triggerware_key_here

TRIGGERWARE_WEBHOOK_URL=https://hooks.triggerware.ai/your-workflow-id

Step 4 — Add a small 'Auto-Actions' log panel to your frontend that shows: 'Triggered: Slack alert sent for Acme Corp (9/10)' in real-time via your existing SSE stream.

# 7.  Feature 6 — Multi-Source Signal Fusion

| Criticality | 🟠 HIGH — Current signal sources are limited. More sources = higher recall = more leads = better business value score. |
| --- | --- |
| Est. Time | 3 hours |

## 7.1  Current Sources vs. New Sources

Currently your agent searches Google SERP and scrapes Reddit. The following table shows every new source to add:

| Source | What Signal It Gives | Bright Data Tool | Search Query Format |
| --- | --- | --- | --- |
| G2.com | Verified software reviews, rating drops, 'switched from' comments | Scraping Browser | site:g2.com "switched from {competitor}" |
| Glassdoor | Employee reviews mentioning bad tooling, manager frustration | Scraping Browser | site:glassdoor.com "{competitor}" "our tools" review |
| Trustpilot | Customer service complaints, billing issues, feature gaps | Web Unlocker | site:trustpilot.com "{competitor}" 1star 2star |
| Hacker News | Technical discussions about switching, migration posts | SERP API | "{competitor}" alternative site:news.ycombinator.com |
| LinkedIn Posts | Public posts about migrating tools, expressing frustration | MCP Server | "{competitor}" "moving to" OR "switching from" site:linkedin.com/posts |
| Twitter/X | Real-time public complaints, negative brand mentions | SERP API | "{competitor}" "looking for alternative" site:twitter.com |

## 7.2  How to Implement It

Replace your current static query list in agent.py with the full expanded list:

def build_search_queries(competitor: str) -> list[str]:

return [

f"site:reddit.com \"{competitor}\" alternatives 2025",

f"site:g2.com \"{competitor}\" switched review",

f"site:glassdoor.com \"{competitor}\" tools frustration review",

f"site:trustpilot.com \"{competitor}\" disappointed",

f"\"{competitor}\" alternative site:news.ycombinator.com",

f"\"{competitor}\" \"looking for alternative\" site:twitter.com",

f"\"{competitor}\" pricing increase complaint 2025",

f"\"{competitor}\" \"contract renewal\" concerns",

]

# 8.  Feature 7 — Vulnerability Radar Chart

| Criticality | 🟢 MEDIUM — Extremely powerful for live demo. Judges see one chart and immediately understand your product's value. |
| --- | --- |
| Est. Time | 2 hours |

## 8.1  What It Does

Replace the current simple competitor stats table with an interactive Recharts RadarChart. Each competitor gets a radar showing 5 vulnerability dimensions: Pricing Complaints, Support Issues, Feature Gaps, Hiring Signals, and Social Sentiment. A sales manager can look at this chart for 3 seconds and know exactly which competitor's customers to target first this week.

## 8.2  How to Implement It — Frontend

In frontend/src/App.jsx, add the Recharts radar component:

import { RadarChart, Radar, PolarGrid, PolarAngleAxis,

PolarRadiusAxis, ResponsiveContainer, Tooltip } from 'recharts';

const VulnerabilityRadar = ({ competitor }) => {

const data = [

{ metric: 'Pricing',    value: competitor.pricing_score  || 0 },

{ metric: 'Support',    value: competitor.support_score  || 0 },

{ metric: 'Features',   value: competitor.feature_score  || 0 },

{ metric: 'Hiring',     value: competitor.hiring_score   || 0 },

{ metric: 'Sentiment',  value: competitor.sentiment_score || 0 },

];

return (

<ResponsiveContainer width='100%' height={300}>

<RadarChart data={data}>

<PolarGrid stroke='#334155' />

<PolarAngleAxis dataKey='metric'

tick={{ fill: '#94a3b8', fontSize: 12 }} />

<PolarRadiusAxis domain={[0, 100]} tick={false} />

<Radar dataKey='value' stroke='#C0392B'

fill='#C0392B' fillOpacity={0.3} />

<Tooltip />

</RadarChart>

</ResponsiveContainer>

);

};

In backend, update the /api/competitor-stats endpoint to return the 5 dimension scores by categorizing signal pain_point values:

def compute_dimension_scores(signals: list) -> dict:

categories = {

'pricing_score': ['pricing', 'cost', 'expensive', 'license'],

'support_score': ['support', 'service', 'response', 'help'],

'feature_score': ['feature', 'missing', 'functionality', 'limitation'],

'hiring_score':  ['hiring', 'migration', 'linkedin', 'job posting'],

'sentiment_score': ['reddit', 'twitter', 'glassdoor', 'g2'],

}

scores = {k: 0 for k in categories}

for signal in signals:

pain = signal.pain_point.lower()

for dimension, keywords in categories.items():

if any(kw in pain for kw in keywords):

scores[dimension] += signal.intent_score * 2

# Normalize to 0-100

return {k: min(v, 100) for k, v in scores.items()}

# 9.  Feature 8 — ROI Calculator Dashboard Panel

| Criticality | 🟢 MEDIUM — Directly addresses the 'Business Value' judging criterion. Takes under 2 hours. Very high reward-to-effort ratio. |
| --- | --- |
| Est. Time | 1.5 hours |

## 9.1  What It Does

Adds a fixed panel at the top of the dashboard that automatically calculates and displays the dollar value your tool has generated in this session. Based on industry benchmarks: average CRM deal size ($45,000), industry conversion rate for high-intent leads (23%), and average manual research time saved per lead (8 hours at $75/hour loaded cost).

## 9.2  How to Implement It — Frontend Only

Add this component in App.jsx above your signals list:

const ROIPanel = ({ signals }) => {

const highIntent = signals.filter(s => s.intent_score >= 7);

const potentialRevenue = highIntent.length * 45000 * 0.23;

const hoursSaved     = signals.length * 8;

const costSaved      = hoursSaved * 75;

const roi            = costSaved > 0

? Math.round((potentialRevenue / costSaved) * 100) : 0;

return (

<div className='roi-panel'>

<div className='roi-stat'>

<span className='roi-value'>

${potentialRevenue.toLocaleString()}

</span>

<span className='roi-label'>Pipeline Generated</span>

</div>

<div className='roi-stat'>

<span className='roi-value'>{hoursSaved}h</span>

<span className='roi-label'>Research Hours Saved</span>

</div>

<div className='roi-stat'>

<span className='roi-value'>{roi}%</span>

<span className='roi-label'>ROI on Tool Cost</span>

</div>

<div className='roi-stat'>

<span className='roi-value'>{highIntent.length}</span>

<span className='roi-label'>High-Intent Leads</span>

</div>

</div>

);

};

Add the following CSS to index.css for the glassmorphic panel style matching your existing design:

.roi-panel {

display: flex; gap: 24px; padding: 20px 28px;

background: rgba(27, 58, 107, 0.3);

border: 1px solid rgba(255,255,255,0.1);

border-radius: 12px; margin-bottom: 24px;

}

.roi-stat { display: flex; flex-direction: column; align-items: center; }

.roi-value { font-size: 28px; font-weight: 700; color: #C0392B; }

.roi-label { font-size: 12px; color: #94a3b8; margin-top: 4px; }

# 10.  Recommended Implementation Timeline

Hackathon submission closes: May 31, 2026 at 5:00 AM Pakistan Standard Time. Total remaining time: approximately 72 hours. Allocate as follows:

| Time Block | Features to Complete | Est. Hours | Goal |
| --- | --- | --- | --- |
| Day 1 (Today) | Feature 1 + Feature 2 | 4–5 hrs | MCP Server live, Scraping Browser working, 4 Bright Data tools claimed |
| Day 2 (Tomorrow) | Feature 3 + Feature 4 | 7–9 hrs | Cognee memory active, LinkedIn signals detected, partner prize eligible |
| Day 3 | Feature 5 + Feature 6 | 6 hrs | TriggerWare webhooks firing, all 6+ signal sources running |
| Day 4 | Feature 7 + Feature 8 | 3.5 hrs | Radar chart + ROI panel complete, demo polished |
| Final Day | Video + Submission | 3 hrs | 2-min demo video recorded, submitted on lablab.ai |

# 11.  Complete .env File After All Features

After implementing all features, your backend/.env file should contain the following keys:

# ── Bright Data ─────────────────────────────────────────

BRIGHT_DATA_API_KEY=your_key_here

BRIGHT_DATA_SERP_ZONE=serp_api2

BRIGHT_DATA_UNLOCKER_ZONE=web_unlocker1

BRIGHT_DATA_SB_ZONE=scraping_browser1       # Feature 2

# ── AI Model ────────────────────────────────────────────

AIML_API_KEY=your_key_here

AIML_MODEL=google/gemini-2.5-flash

# ── Database ────────────────────────────────────────────

DATABASE_URL=postgresql://user:pass@host:5432/db

# ── CRM ─────────────────────────────────────────────────

HUBSPOT_ACCESS_TOKEN=your_token_here

# ── Cognee Memory (Feature 3) ───────────────────────────

COGNEE_API_KEY=your_key_here

# ── TriggerWare (Feature 5) ─────────────────────────────

TRIGGERWARE_API_KEY=your_key_here

TRIGGERWARE_WEBHOOK_URL=https://hooks.triggerware.ai/xxx

# 12.  Final Submission Checklist

Before submitting on lablab.ai, verify every item below is complete:

| ✓ | Checklist Item | Category |
| --- | --- | --- |
| [ ] | MCP Server integration is live and calling Bright Data tools | CRITICAL |
| [ ] | Scraping Browser added — G2/Glassdoor return real content | CRITICAL |
| [ ] | At least 5 Bright Data tools named in README (SERP, Unlocker, MCP, Scraping Browser, Web Scraper API) | CRITICAL |
| [ ] | Cognee memory is storing and recalling signals correctly | HIGH |
| [ ] | LinkedIn hiring signals are detected and scored | HIGH |
| [ ] | TriggerWare webhook fires on intent score >= 8 | HIGH |
| [ ] | All 6+ signal sources queried during a scan | HIGH |
| [ ] | Vulnerability Radar Chart renders for each competitor | MEDIUM |
| [ ] | ROI Calculator panel shows on dashboard with live numbers | MEDIUM |
| [ ] | Public GitHub repository is up to date | SUBMISSION |
| [ ] | Live demo URL is working and accessible | SUBMISSION |
| [ ] | 2-minute video demo recorded and uploaded | SUBMISSION |
| [ ] | Project title, short description, long description filled in | SUBMISSION |
| [ ] | Bright Data tool usage is explicitly mentioned in long description | SUBMISSION |
| [ ] | All partner integrations (Cognee, TriggerWare) mentioned in description | SUBMISSION |

Good luck. Build fast. Win the prize. 🏆